AI STUDENT COMMAND CENTER

AI-Powered Student Productivity & Academic Automation Platform

Project Plan & Technical Specification

Prepared: August 2026

# Table of Contents

1. Project Overview

2. Tech Stack

3. Core Features

4. Authentication

5. Frontend Pages

6. Backend Architecture

7. Database Schema

8. API Endpoints

9. Folder Structure

10. Development Phases

11. UI & UX Requirements

12. Security Requirements

13. Final Expected Outcome & MVP

# 1. Project Overview

## 1.1 Project Description

AI Student Command Center is a full-stack AI-powered productivity platform designed specifically for college students. It acts as a centralized digital workspace where students manage academic tasks, assignments, deadlines, study materials, exams, notes, calendar events, notifications, projects, internship opportunities, and personal productivity.

The key differentiator from a normal student management app is that the system uses AI and automation workflows to detect information, understand it, prioritize it, and convert it into actionable tasks, following the automation principle:

Detect → Understand → Prioritize → Automate → Notify → Track → Improve

## 1.2 Problem Statement

Students receive academic information from many disconnected sources — college emails, PDFs, LMS announcements, notes, assignment documents, class schedules, project discussions, and calendar events. Managing all of this manually is inefficient, and students often miss deadlines or forget important academic activities. This system provides one centralized command center that intelligently organizes this information and automates repetitive student tasks.

## 1.3 Main Goal

- Organize academic information

- Automatically detect deadlines

- Convert information into tasks

- Prioritize workloads

- Generate study plans

- Analyze study materials

- Create quizzes and flashcards

- Track academic progress

- Manage projects

- Track internships

- Receive intelligent reminders

## 1.4 Target Users

Primary user: College / University Students. Version 1 focuses on individual students only.

# 2. Tech Stack

## 2.1 Frontend

- Next.js

- React

- TypeScript

- Tailwind CSS

- shadcn/ui

- Lucide Icons

- Recharts

- React Hook Form

- Zod

## 2.2 Backend

- Python

- FastAPI

- Pydantic

- SQLAlchemy

- Alembic

## 2.3 Database

PostgreSQL as the primary relational database.

- pgvector for AI embeddings (optional)

- Redis for caching and background jobs (optional)

## 2.4 AI Layer

The AI layer supports: LLM API access, embeddings, Retrieval-Augmented Generation (RAG), document understanding, text summarization, information extraction, task classification, priority prediction, quiz generation, and flashcard generation.

AI functionality must be implemented through a dedicated service layer so the AI provider can be changed later without rewriting the application.

## 2.5 Automation — n8n

Used for external automation workflows, e.g.:

- Email → deadline detection

- Deadline → task creation

- Task → calendar event

- Upcoming deadline → notification

- GitHub activity → project progress

## 2.6 Authentication

- JWT-based authentication

- Google OAuth 2.0

- Secure password hashing

## 2.7 Storage

Cloud/object storage for PDFs, notes, study materials, and documents. Large files must not be stored directly inside PostgreSQL.

## 2.8 Deployment

| Layer | Platform |
| --- | --- |
| Frontend | Vercel |
| Backend | Railway / Render / AWS |
| Database | PostgreSQL-compatible managed database |

# 3. Core Features

## 3.1 Student Dashboard

Provides a complete overview of the student's current academic situation: today's tasks, upcoming deadlines, pending assignments, upcoming exams, study progress, calendar events, recent AI activity, priority alerts, and productivity statistics.

## 3.2 AI Deadline Detection

Automatically detects deadlines from uploaded or connected information — emails, PDFs, text, announcements, notes, or manually entered content. Example: given the text “Submit the DBMS mini project by September 5,” the AI extracts a structured record with title, subject, deadline, and priority. The student must review extracted information before important actions are finalized.

## 3.3 AI Task Management

Tasks can be created manually or by AI. Each task includes: title, description, subject, deadline, priority, status, estimated time, tags, source, and created date.

Task statuses:

- TODO

- IN_PROGRESS

- COMPLETED

- OVERDUE

## 3.4 Intelligent Priority System

AI calculates task priority from: deadline proximity, task difficulty, estimated completion time, academic importance, current workload, and user-defined priority.

Priority levels: LOW, MEDIUM, HIGH, URGENT. AI recommendations are always presented as suggestions, never unquestionable decisions.

## 3.5 AI Study Planner

The student enters subjects, exam dates, available study hours, current progress, and weak topics. AI generates a personalized study schedule, and automatically adjusts future recommendations when tasks are completed late or schedules change.

## 3.6 Lecture / Document Analyzer

Students upload PDFs, lecture notes, text documents, or transcripts. AI generates a summary, key concepts, important definitions and formulas, questions, flashcards, and revision notes.

## 3.7 AI Quiz Generator

Generates quizzes from uploaded study material — multiple choice, true/false, and short answer. Stores questions, answers, difficulty, topic, and user score. After each quiz, AI identifies weak areas.

## 3.8 AI Flashcard Generator

Generates question/answer flashcards from study materials. Students can review, edit, delete, mark as difficult, and track mastery.

## 3.9 Calendar Integration

Integrates with Google Calendar. Workflow: AI detects deadline → student confirms → task created → calendar event created → reminder scheduled. The system must never create external calendar events without explicit user authorization.

## 3.10 Smart Notifications

Covers upcoming deadlines, overdue tasks, exam reminders, study reminders, AI alerts, and project task reminders — kept non-excessive. Users can configure type, frequency, quiet hours, and reminder timing.

## 3.11 Academic Project Manager

Students create college projects with name, description, team members, deadline, tasks, progress, technologies, and repository. AI can convert a project description into a structured task breakdown (e.g., frontend/backend/database subtasks).

## 3.12 GitHub Integration (optional/advanced)

Connects GitHub repositories to display commit activity, open issues, pull requests, and repository info, with AI-generated summaries of project health. The system must never make or push code changes automatically.

## 3.13 Internship Tracker

Students manually add opportunities and track company, position, application date, deadline, status, link, required skills, and notes.

Statuses: SAVED, APPLIED, ASSESSMENT, INTERVIEW, SELECTED, REJECTED. AI can compare a student's skills against internship requirements to produce a match summary.

## 3.14 AI Assistant

A chat assistant focused on the student's own academic data (e.g. “What should I study today?”, “Which assignment should I complete first?”), using authorized user data through RAG where appropriate.

# 4. Authentication

## 4.1 Registration Fields

- Name

- Email

- Password

- College

- Course

- Year

- Branch

## 4.2 Login

- Email/password

- Google OAuth

## 4.3 Security

Passwords must be hashed using a strong password hashing algorithm. Plaintext passwords are never stored.

## 4.4 JWT

- Short-lived access tokens

- Secure refresh-token mechanism

- Token expiration

- Logout / revocation support

## 4.5 OAuth

Google OAuth requests only the minimum permissions required. Users must explicitly authorize access to services such as Google Calendar or Gmail.

# 5. Frontend Pages

## 5.1 Public Pages

- / (Landing Page)

- /features

- /about

- /login

- /register

## 5.2 Protected Pages

- /dashboard

- /tasks

- /calendar

- /study

- /materials

- /quizzes

- /flashcards

- /projects

- /internships

- /ai-assistant

- /notifications

- /settings

- /profile

## 5.3 Dashboard Sections

- Greeting

- Today's progress

- Priority tasks

- Upcoming deadlines

- Study plan

- Exams

- Recent materials

- AI recommendations

## 5.4 Tasks Page

Features: create, edit, delete, complete, filter, search, sort, priority management. Views: list, kanban, calendar.

## 5.5 Study Page

Displays study plan, subjects, progress, weak topics, and recommended revision.

## 5.6 Materials Page

Allows upload, search, view, analyze, and delete.

## 5.7 AI Assistant Page

Chat interface with conversation history, suggested prompts, and context-aware responses.

## 5.8 Settings

- Profile

- Notifications

- Appearance

- AI preferences

- Connected accounts

- Privacy

- Security

# 6. Backend Architecture

Modular FastAPI architecture:

Client → Next.js Frontend → FastAPI REST API → Service Layer
  Service Layer:
    - Authentication Service      - Notification Service
    - Task Service                - Calendar Service
    - Study Service                - Project Service
    - AI Service                   - Internship Service
  → Repositories / ORM → PostgreSQL

## AI Architecture

User Input → AI Controller → Prompt / Task Router → AI Service → LLM
→ Structured Response → Validation → Application Database

AI responses that trigger application changes must be validated against strict schemas before execution.

# 7. Database Schema

Although the project uses PostgreSQL, the following logical tables should exist:

| Table | Key Fields |
| --- | --- |
| users | id, name, email, password_hash, college, course, branch, year, created_at, updated_at |
| tasks | id, user_id, title, description, subject, deadline, priority, status, estimated_minutes, source, created_at, updated_at |
| subjects | id, user_id, name, code, description, created_at |
| study_sessions | id, user_id, subject_id, start_time, end_time, duration, topic, status |
| study_materials | id, user_id, title, file_url, file_type, subject_id, processing_status, created_at |
| AI_DOCUMENT_ANALYSIS | id, material_id, summary, key_points, definitions, formulas, generated_at |
| quizzes | id, user_id, material_id, title, difficulty, created_at |
| quiz_questions | id, quiz_id, question, options, correct_answer, explanation, topic, difficulty |
| quiz_attempts | id, quiz_id, user_id, score, started_at, completed_at |
| flashcards | id, user_id, material_id, question, answer, difficulty, mastery_level |
| projects | id, user_id, name, description, deadline, status, progress, repository_url, created_at |
| project_tasks | id, project_id, title, description, status, priority, assigned_to, deadline |
| internships | id, user_id, company, position, application_url, deadline, status, match_score, notes, created_at |
| notifications | id, user_id, title, message, type, read, scheduled_at, created_at |
| calendar_events | id, user_id, task_id, external_event_id, title, start_time, end_time, provider |
| integrations | id, user_id, provider, access_token_encrypted, refresh_token_encrypted, scope, created_at |

# 8. API Endpoints

All protected endpoints require authentication.

### Authentication

POST /api/auth/register
POST /api/auth/login
POST /api/auth/refresh
POST /api/auth/logout
GET /api/auth/me
GET /api/auth/google
GET /api/auth/google/callback

### Users

GET /api/users/me
PATCH /api/users/me
DELETE /api/users/me

### Tasks

GET /api/tasks
POST /api/tasks
GET /api/tasks/{task_id}
PATCH /api/tasks/{task_id}
DELETE /api/tasks/{task_id}
POST /api/tasks/{task_id}/complete

### Subjects

GET /api/subjects
POST /api/subjects
PATCH /api/subjects/{subject_id}
DELETE /api/subjects/{subject_id}

### Study

GET /api/study/plan
POST /api/study/plan/generate
POST /api/study/session
GET /api/study/progress

### Materials

POST /api/materials/upload
GET /api/materials
GET /api/materials/{material_id}
DELETE /api/materials/{material_id}
POST /api/materials/{material_id}/analyze

### AI

POST /api/ai/chat
POST /api/ai/extract-deadline
POST /api/ai/generate-summary
POST /api/ai/generate-quiz
POST /api/ai/generate-flashcards
POST /api/ai/generate-study-plan
POST /api/ai/prioritize-tasks

### Quizzes

GET /api/quizzes
POST /api/quizzes
GET /api/quizzes/{quiz_id}
POST /api/quizzes/{quiz_id}/attempt
GET /api/quizzes/{quiz_id}/results

### Flashcards

GET /api/flashcards
POST /api/flashcards
PATCH /api/flashcards/{flashcard_id}
DELETE /api/flashcards/{flashcard_id}

### Projects

GET /api/projects
POST /api/projects
GET /api/projects/{project_id}
PATCH /api/projects/{project_id}
DELETE /api/projects/{project_id}
POST /api/projects/{project_id}/generate-tasks
GET /api/projects/{project_id}/progress

### Internships

GET /api/internships
POST /api/internships
PATCH /api/internships/{internship_id}
DELETE /api/internships/{internship_id}
POST /api/internships/{internship_id}/analyze

### Notifications

GET /api/notifications
POST /api/notifications/{notification_id}/read
POST /api/notifications/read-all

### Calendar

GET /api/calendar/events
POST /api/calendar/events
DELETE /api/calendar/events/{event_id}
POST /api/calendar/sync

# 9. Folder Structure

## Frontend

frontend/
├── app/  (login, register, dashboard, tasks, calendar, study,
│         materials, quizzes, flashcards, projects, internships,
│         ai-assistant, settings)
├── components/  (ui, dashboard, tasks, study, ai, common)
├── lib/  (api.ts, auth.ts, utils.ts)
├── hooks/
├── types/
└── public/

## Backend

backend/
├── app/
│   ├── main.py
│   ├── api/  (auth, users, tasks, subjects, study, materials,
│   │         quizzes, flashcards, projects, internships,
│   │         notifications, calendar)
│   ├── models/
│   ├── schemas/
│   ├── services/  (ai, auth, tasks, study, notifications, integrations)
│   ├── repositories/
│   ├── core/  (config.py, security.py, database.py)
│   └── workers/
├── tests/
├── alembic/
├── requirements.txt
└── .env.example

## Automation

automation/
├── workflows/  (deadline-detection.json, reminder-workflow.json,
│                calendar-sync.json, notification-workflow.json)
└── README.md

# 10. Development Phases

| Phase | Focus | Key Deliverables |
| --- | --- | --- |
| Phase 1 | Project Setup | Repository, frontend & backend scaffolding, PostgreSQL, environment config, base API structure, basic UI system. |
| Phase 2 | Authentication | Registration, login, logout, JWT, Google OAuth, protected routes, user profile. |
| Phase 3 | Core Student Dashboard | Dashboard, tasks, subjects, deadlines, calendar, notifications. App is usable without AI at the end of this phase. |
| Phase 4 | AI Layer | AI service, prompt management, structured AI responses, deadline extraction, task prioritization, AI assistant. |
| Phase 5 | Study Intelligence | Material upload, PDF processing, summaries, flashcards, quiz generation, study plans, weak-topic detection. |
| Phase 6 | Automation | Info → AI detection → validation → task creation → calendar → reminder → notification pipeline; n8n workflows. |
| Phase 7 | Project Management | Student projects, project tasks, progress tracking, GitHub integration, AI project breakdown. |
| Phase 8 | Internship Module | Internship tracker, application status, deadline reminders, AI skill-match analysis. |
| Phase 9 | Security & Testing | Input validation, authorization checks, rate limiting, secure file handling, API/integration tests, AI failure handling. |
| Phase 10 | Deployment | Vercel (frontend), Railway/Render/AWS (backend), managed PostgreSQL, n8n, HTTPS, migrations, logging, monitoring. |

Automation pipeline built in Phase 6:

Information → AI Detection → Validation → Task Creation → Calendar → Reminder → Notification

# 11. UI & UX Requirements

## 11.1 Design Direction

The application should feel like a premium AI productivity platform, not a generic college management system. Style: Modern + Minimal + Futuristic + Professional.

Use:

- Dark/light mode

- Clean typography

- Subtle gradients

- Soft shadows

- Minimal glass effects

- Compact cards

- Smooth transitions

- Responsive layouts

Avoid:

- Excessive animations

- Huge gradients

- Cartoon-style illustrations

- Overly rounded components

- Cluttered dashboards

- Fake statistics

- Generic AI-generated UI

## 11.2 Dashboard UX

Information hierarchy, most important first:

- Urgent tasks

- Today's schedule

- Upcoming deadlines

- Study progress

- AI recommendations

The user should understand their academic status within 5 seconds of opening the dashboard.

## 11.3 Responsive Design

Supports desktop, tablet, and mobile. Mobile uses bottom navigation, collapsible sections, and touch-friendly controls.

## 11.4 Accessibility

- Keyboard navigation

- Proper labels

- Accessible contrast

- Screen-reader-friendly components

- Focus states

- Semantic HTML

# 12. Security Requirements

## Authentication

- Secure password hashing

- JWT expiration

- Refresh token rotation where appropriate

- OAuth security

- Session invalidation

## Authorization

Every resource must verify ownership — a student must never access another student's tasks, materials, projects, notes, AI conversations, or internship data.

## API Security

- Request validation

- Rate limiting

- CORS configuration

- Secure headers

- Error sanitization

- SQL injection protection

- Authentication middleware

## File Security

- Validate MIME type

- Validate extension

- Enforce size limits

- Use randomized storage names

- Be scanned/validated before processing

- Never be executed as code

## AI Security

AI output must never directly execute arbitrary application actions:

AI Output → Schema Validation → Permission Check → Business Logic → Action

Sensitive integrations require explicit user authorization.

## Privacy

Student data is treated as private and never exposed publicly. Users can delete their account and all associated data.

# 13. Final Expected Outcome & MVP

The final application should be a production-style AI-powered student productivity platform, feeling like a real SaaS product rather than a simple academic CRUD project. A student should be able to manage their complete academic workflow — academics, productivity, and career — from one place, powered by a central AI engine that detects, analyzes, predicts, prioritizes, automates, notifies, tracks, and improves.

## Core Automation Example

College Announcement → AI extracts deadline → Student confirms → Task created
→ AI calculates priority → Calendar event created → Study plan adjusted
→ Reminder scheduled → Student completes task → Progress updated
→ AI recalculates remaining workload

## MVP Scope

The first working version must not attempt every feature simultaneously. This phased approach prevents unnecessary complexity and ensures every phase produces a working application.

MVP includes:

- Authentication

- Dashboard

- Task management

- Deadline management

- AI deadline extraction

- AI task prioritization

- Study planner

- Material upload

- AI summary

- Notifications

Built after MVP is stable:

Quiz generation → Flashcards → Calendar integration → Automation (n8n) → Project management → GitHub integration → Internship tracker

## Technologies Demonstrated

Full-stack development, Python, FastAPI, Next.js, TypeScript, PostgreSQL, REST APIs, Authentication, OAuth, AI/LLMs, RAG, document processing, AI agents/workflows, automation (n8n), GitHub integration, cloud deployment, security, and responsive UI/UX.